INFORMATION SECURITY MANAGEMENT SYSTEM

IS Objectives Register

[Organization Name] Co., Ltd.

Document Reference: ISMS-OBJ-001  |  Version 1.0  |  5 May 2026

ISO/IEC 27001:2022 — Clause 6.2

1. Document Control

| Document Title | IS Objectives Register |
| --- | --- |
| Document Reference | ISMS-OBJ-001 |
| Version | 1.0 |
| Status | Approved |
| Author | Information Security Manager |
| Approved By | CISO / CEO |
| Date of Issue | 5 May 2026 |
| Next Review Date | 5 May 2027 |
| ISO 27001 Clause | Clause 6.2 — Information security objectives and planning to achieve them |
| Related Documents | ISMS-POL-001 (IS Policy) ¦ ISMS-RSK-001 (Risk Register) ¦ ISMS-MRV-001 (Management Review) |

2. Purpose

This register documents the information security objectives of [Organization Name] Co., Ltd. established in accordance with ISO/IEC 27001:2022 Clause 6.2. IS objectives must be consistent with the IS Policy, measurable, monitored, communicated, and updated as appropriate.

Clause 6.2 requires that for each objective, the Organization shall determine: (a) what will be done; (b) what resources will be required; (c) who will be responsible; (d) when it will be completed; and (e) how the results will be evaluated.

3. IS Objectives Register

| ID | Objective | Target | Owner | Measurement Method | Resources Required | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Strategic Objectives |  |  |  |  |  |  |  |
| OBJ-001 | Achieve ISO/IEC 27001:2022 certification | Certification granted by accredited certification body | CISO | Certification body decision letter | CISO time, certification body fees (~$8,000–15,000), consultant support if required | Q4 2026 | In Progress |
| OBJ-002 | Establish fully operational ISMS covering all mandatory Clause 4–10 requirements | All 14 mandatory documents completed and implemented | IS Manager | Internal audit Clause compliance checklist — 0 major NCs | IS Manager time (est. 40% for 6 months) | Aug 2026 | In Progress |
| OBJ-003 | Implement all 'Planned' Annex A controls from SoA (ISMS-SOA-001) | 33 Planned controls moved to Implemented or Partial | CISO / IT Manager | SoA implementation status review — quarterly | IT Manager time, tooling budget (~$5,000–20,000 depending on tools) | Dec 2026 | In Progress |
| Risk Management Objectives |  |  |  |  |  |  |  |
| OBJ-004 | Reduce information security incidents by 30% vs. baseline within 12 months | ≤70% of baseline incident count | CISO | Monthly incident register — count and severity tracking | IS Manager time, incident tracking tool | Dec 2026 | Planned |
| OBJ-005 | Treat all Critical and High risks within mandated timelines (14 days / 30 days per RTP) | 100% of Critical/High risks treated on time | IT Manager / CISO | Risk register status — fortnightly review | IT Manager time, tooling budget per RTP | Jun 2026 | In Progress |
| OBJ-006 | Complete risk assessment for all in-scope assets — 100% asset coverage | Full asset inventory with risk score assigned | IS Manager | Risk register — coverage vs. asset inventory % | IS Manager + department heads time | Jul 2026 | In Progress |
| People & Awareness Objectives |  |  |  |  |  |  |  |
| OBJ-007 | 100% of employees and contractors complete mandatory IS awareness training annually | ≥95% completion rate by Dec 31 each year | IS Manager / HR | LMS training completion report — monthly | HR time, LMS platform (~$500–2,000/year), IS Manager training content | Dec 2026 | In Progress |
| OBJ-008 | Achieve <5% phishing simulation click rate across all staff | <5% click rate in final simulation of the year | IS Manager | Phishing simulation platform monthly report | Phishing simulation platform (~$1,000–3,000/year) | Dec 2026 | Planned |
| OBJ-009 | Ensure all IS-specific roles hold recognized IS qualifications (CISM, CISSP, ISO 27001 LA/LI) | 100% of ISMS team roles qualified | CISO | Training and certification records in ISMS-CMP-001 | Training budget (~$3,000–8,000 per person) | Dec 2026 | In Progress |
| Compliance & Audit Objectives |  |  |  |  |  |  |  |
| OBJ-010 | Zero major non-conformities in internal audit cycle | 0 major NCs; ≤3 minor NCs per audit | IS Manager | Internal audit report (ISMS-IAP-001) | IS Manager + department heads time (audit prep) | Annual — Dec | Planned |
| OBJ-011 | Achieve 100% supplier IS compliance for Tier 1 suppliers (signed IS clauses in contracts) | All Tier 1 suppliers with data access have signed IS contractual obligations | Legal / CISO | Supplier register — contract IS clause confirmation | Legal time, supplier engagement | Q3 2026 | In Progress |
| OBJ-012 | Conduct annual penetration test and address all Critical/High findings within 30 days | Annual pentest completed; 100% Critical/High findings remediated within 30 days | IT Manager | Penetration test report + remediation evidence | Penetration testing budget (~$5,000–15,000/year) | Q3 2026 | Planned |

4. Review and Update

IS objectives shall be reviewed at minimum quarterly (as part of IS Forum meetings) and formally at the annual Management Review (Clause 9.3). Any changes to objectives require CISO approval and must be communicated to relevant stakeholders.

| Approved By | CISO: ___________________________ / 5 May 2026 |
| --- | --- |
| Next Review | 5 May 2027 or upon significant change to risks or strategy |